## Slide 1
QUALITY ASSURANCE & PRESENTATION
CampusAI Test Plan
Ensuring CampusAI's AI receptionist is accurate, reliable, and demo-ready
Nahirobies — QA & Presentation Lead
Software Engineering Fundamentals · Centennial College
July 29, 2026

## Slide 2
Project Recap
CampusAI is an AI-powered virtual receptionist for Centennial College students
1
Chat Interface
Conversational Q&A with students
2
RAG Answers
Responses grounded in official college info
3
Source Citations
Shows where each answer comes from
4
Talking Avatar
Visual avatar delivers responses
5
Text-to-Speech
Audio playback of answers
6
Dept. Recommendations
Points students to the right office
CampusAI — QA & Testing Plan
2

## Slide 3
QA & Presentation Lead — My Role
What QA covers
Write & maintain the test plan
Design test cases per feature
Run manual + API testing each milestone
Log & track defects in GitHub Issues
Verify RAG accuracy and citations
Sign off before each demo
What Presentation covers
Build milestone status decks (Meetings 2–5)
Prepare the live demo script & fallback plan
Coordinate what each teammate presents
Design the final presentation deck
Rehearse timing and Q&A readiness
CampusAI — QA & Testing Plan
3

## Slide 4
Testing Strategy
Seven layers of testing across the Next.js + FastAPI + RAG stack
1
Unit
Backend & frontend logic in isolation
2
API
curl/Postman checks on /api/query, /health
3
RAG / Content QA
Answers checked against source docs
4
Functional / UI
Manual walkthroughs of chat, avatar, TTS
5
Usability
Non-team member tries real questions
6
Regression
Re-run passed cases after each change
7
Performance
Response-time checks before demos
Focus for the current milestone (repo skeleton): smoke-test that frontend and backend both start cleanly.
CampusAI — QA & Testing Plan
4

## Slide 5
Sample Test Cases
From the full test plan — 15 cases total across all MVP features
Full 15-case matrix (chat, RAG, citations, avatar, TTS, department logic, API, performance, usability) lives in the companion Test Plan document.
CampusAI — QA & Testing Plan
5

## Slide 6
Tools & Test Environment
1
Frontend
localhost:3000 · Chrome / Firefox / Edge
2
Backend
localhost:8000 · FastAPI /docs
3
API Testing
Postman / curl
4
LLM
Ollama Pro (local model)
5
Bug Tracking
GitHub Issues, labeled by feature
6
Case Tracking
Test Plan doc + shared status sheet
CampusAI — QA & Testing Plan
6

## Slide 7
Testing Timeline
QA activities mapped to the team's five project meetings
2
Meeting 2
Finalize test plan, GitHub labels, smoke-test skeleton
3
Meeting 3
Test RAG pipeline + /api/query as they come online
4
Meeting 4
Full functional pass: chat, avatar, TTS, usability test
5
Meeting 5
Final regression, performance check, sign-off, demo rehearsal
CampusAI — QA & Testing Plan
7

## Slide 8
Defect Reporting Process
1
Log in GitHub Issues
→
2
Label by feature & severity
→
3
Assign to owner
→
4
Fix & merge
→
5
QA re-tests
→
6
Close issue
Critical or High-severity defects block a milestone demo until resolved or a workaround is agreed with the team.
CampusAI — QA & Testing Plan
8

## Slide 9
Demo Readiness Checklist
✓
All High-priority test cases pass
✓
No open Critical or High-severity defects
✓
RAG answers accurate & correctly cited for demo questions
✓
Avatar and TTS run smoothly end-to-end
✓
Demo script rehearsed with no errors
✓
Fallback plan ready in case of live-demo issues
CampusAI — QA & Testing Plan
9

## Slide 10
Next Steps
Let's keep CampusAI demo-ready
Set up GitHub Issue labels this week · start API testing as soon as /api/query lands · review this plan with the team at Meeting 3
Questions? — Nahirobies, QA & Presentation Lead